Project Diary
# Logs
## September 2023
### 25/09/2023
- Scheduled a 30 minute supervisory meetings with supervisor on a weekly basis, every Tuesday at 13:30pm.
- Need to collate all background research done during the summer in order categorise the findings according to a specific problem domain.
- Then select a particular topic in interest regarding eye health.
- Need to select a project methodology that is appropriate for the project.
- Create a project plan document yielding background researches.
### 26/09/2023
- Need to sort references in project notes document
- Separate background research into key areas and ideas.
  - Medication reminder.
  - Logging measurements.
  - Eye games and exercises.
  - Educational apps for managing eye health.
- Organise into sections, the existing mobile applications that I have researched.
### 27/09/2023
- Organise the literature review and background research of the project.
- Start draft of project definition report and attempt on poster.
### 28/09/2023
- Making sure harvard referencing is used in referencing section in report.
- Delve into background research for literature review.
  - Review research paper https://www.ncbi.nlm.nih.gov/pmc/articles/PMC6561043/
  - Look through the advantages of a smartphone being used for opening opportunities for online health care.
  - During Covid-19 lockdown, it was an important time for online health services.
  - Substantial numbers of patients are stilling missing their regular eye check since the Covid-19 lockdown, and opticians are currently requesting patients to book for an eye-test appointments. Resulting patients have uncorrected eye conditions/problems that have not yet been diagnosed during the period.
### 29/09/2023
- Identify the benefits and setbacks from the existing solutions.
  - This will then be used in order to discover improvements, when proposing a solution.
  - Review app reviews from application vendors such as App Store, and Google Player Store
  - Add to references
    - https://play.google.com/store/apps/details?id=eu.smartpatient.mytherapy&hl=en_GB&gl=US
## October 2023
### 1/10/2023
- Review literature review on eye health, and removed parts of the literature study that were not relevant to the background research.
- Need to review the following research paper:
  - https://link.springer.com/article/10.1007/s40135-023-00308-9
    - For discussing about the significance of health apps during CoVID 19, and how it has revolutionised how we receive health services from the health sector.
    - How ICT has benefited the health sector in terms of delivering the health services and appropriate treatment to patients.
- Think of Software Development Models
  - Waterfall Model
  - Iterative Model (Cyclical model)
    - May not adhere to time constraints.
### 02/10/2023 – 16/10/2023
- Focused on collating more background research on the topic of eye health.
- Consulted guides on literature review, and how to improving search query for research papers/journals.
- Updated schedule in bar chart.
### 17/10/2023 – 27/10/2023
Focused on collating background on technologies and development tools used for mobile app development.
## November 2023
### 27/10/2023 – 10/11/2023
- Focused on ethics approval
- Using interviews as a way collecting responses based on a given use-case of an eye health application being used.
- Focus on collating historic dates and papers from topic related to eye health.
### 13/11/2023 – 04/12/2023
- Performed knowledge elicitation activities of the conducting of interviews through in person and online.
- Analysed responses obtained from the interviews.
- Explored existing eye health applications.
- Identified Non-functional and Functional requirements from Background research and Knowledge Elicitation activities and has prioritised them using MoSCoW.
- Identified potential risks that may occur and has documented them in Risk Management report.
- Identified key constraints regarding time management, hardware availability.
## December 2023
### 04/12/2023 - 15/12/2023
- Need to perform justification of selected hardware and development tools, whilst performing comparisons.
- Currently in the design process of creating wireframe designs, use-case diagrams, and database schema.
### 15/12/2023 – 05/1/2024
- Prepared git repository for the implementation of the eye health application
- Setted up IDE for Android mobile app development.
- Created a basic template of the mobile application.
- Reviewing API documentation on navigation, creating ViewModels to communicate between UI Screens etc.
- Attempted a start on the navigation between different screens, navigation components, and created first interactive vision tool game.
- Need to focus on implementing database scheme, need to choose database package, decide if database is going to be a local database or one that is to be hosted.
## January 2024
### 05/1/2024 – 15/2/2024
- Database Schema has now been fully implemented.
- Created minimal viable product of the eye health management application.
- Configured on GitHub, Continuous Integration tools that are designed for Android applications to identify if a particular modification of a module, or a new module causes potential software breakages.
- Created Tests on the backend of the mobile application using Android Unit Tests.
- Created Integration Tests on the Mobile applications, and integrated unit tests to identify potential software breakages or defects in a particular software module.
- Revising Chapters in the Final Report.